***Decision log***

|  |  |
| --- | --- |
| ***Date*** | ***Decision made*** |
| 14th February 2019 | * Missions for each person and group missions * Project proposal * Basic code of conduct and general guidelines * Time frame for each task |
| 21st February 2019 | * The first mission deadline to be extended by a few days making the dealing the 12th March instead of the 7th. * Everyone to have a second version ready for the next group meeting. |
| 28th February 2019 | * How we were going to plan for the program * Final deadline for first mission * Discussed second versions and how we can get these finished |
| 7th March 2019 | * Everyone would come up with a plan for the program to present in next meeting. * All final first missions to be uploaded to git hub. * Time frame would remain the same for the second mission |
| 21st March 2019 | * We would check in everyday to discuss progress and improvement * Job progress component to be started * Data component to be started * Adapt deadlines if necessary |
| 4th April 2019 | * finish individual missions * place everything together * look at group missions * come back with a final plan of action |
| 11th April 2019 | * Carry on finishing group missions with the deadline being the following week using the next meeting to finish the off. * Deadlines to change slightly * Discuss everyday improvements we can make |
| 25th April 2019 | * Brandon to complete testing * Arlana, Lewis, Oliver to improve individual missions * Come back with final plan of action for the last few weeks. |
| 2nd May 2019 | * Finalize all aspects off missions * Get ready for presentation * Agree to final deadlines |
| 9th May 2019 | * Everyone agreed presentation was finalized * Everyone to come up with final plan for presentation * program uploaded to usb * Written documentation to be printed off and signed |
| 13th May 2019 | * Everything was ready to submit * Everyone to keep running through presentation * All to meet the day of presentation for one final run through. |